**Gantt-chart** of the Project Plan

**START PHASE:** WEEK 12 – WEEK 15

 (Green cells = ongoing/finished tasks)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Goal / Task** | **Week 12** | **Week 13** | **Week 14** | **Week 15** |
| Meetings with supervisors + take notes |  |  |  |  |
| Look at Tableau tutorial videos and read documentations |  |  |  |  |
| Read relevant articles/papers |  |  |  |  |
| Finalize overall and detailed plan |  |  |  |  |
| Fix layout of the blog and start with posting |  |  |  |  |
| Submit OA-7-1 |  |  |  |  |
| Official start on the Bachelor thesis |  |  |  |  |
| Retrieve necessary tools at Nordea and download programs on the work computers |  |  |  |  |
| Submit OA-8 |  |  |  |  |
| Submit OA-9 |  |  |  |  |
| Submit OA-7-2 |  |  |  |  |
| Work on OA-10 |  |  |  |  |
| Look at external data and download API |  |  |  |  |
| Research on some economical terms/concepts |  |  |  |  |
| Update the blog |  |  |  |  |
| Submit OA-10 |  |  |  |  |
| Research on some engineering and analytical terms/concepts |  |  |  |  |
| Freshen up SQL-syntaxes |  |  |  |  |
| Start on scripting in SQL Server |  |  |  |  |
| Create the first 1-2 reports in Tableau each and review them on next status meeting |  |  |  |  |
| Work on the scripts (based on feedback from previous status meeting) |  |  |  |  |
| Work on the reports (based on feedback from previous status meeting) |  |  |  |  |
| Create a draft of the structure for the end project-report |  |  |  |  |

*Diagram 1.1: Start phase of our project development.*

**MID-PHASE:** WEEK 16 - WEEK 19

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Goal / Task** | **Week 16** | **Week 17** | **Week 18** | **Week 19** |
| Meetings with supervisors + take notes |  |  |  |  |
| Work on the scripts (based on feedback from previous status meeting) |  |  |  |  |
| Work on the reports (based on feedback from previous status meeting) |  |  |  |  |
| Work on OA-11 |  |  |  |  |
| Update the blog |  |  |  |  |
| Present OA-11 via. Zoom |  |  |  |  |
| Work on OA-12 |  |  |  |  |
| Submit OA-12 |  |  |  |  |

*Diagram 1.2: Mid-phase of our project development.*

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Goal / Task** | **Week 20** | **Week 21** | **Week 22** | **Week 23** | **Week 24** |
| Meetings with supervisors + take notes |  |  |  |  |  |
| Work on the reports (based on feedback from previous status meeting) |  |  |  |  |  |
| Start to look for patterns and “trends” in the reports in Tableau |  |  |  |  |  |
| Finalize the structure for the end project-report |  |  |  |  |  |
| Update the blog |  |  |  |  |  |
| Work on OA-13a |  |  |  |  |  |
| Analyze and visualize the patterns and “trends” found in the reports in Tableau |  |  |  |  |  |
| Submit OA-13a |  |  |  |  |  |
| Work on OA-13b |  |  |  |  |  |
| Submit OA-14 (Blog content)? |  |  |  |  |  |
| Submit OA-13b |  |  |  |  |  |
| Submit learning folder on Wiseflow? |  |  |  |  |  |
| Conclude the reports in Tableau |  |  |  |  |  |
| Conclude the end project-report |  |  |  |  |  |
| Submit OA-16 (the end project-report) on Wiseflow |  |  |  |  |  |
| Submit OA-17 (Reflection note) |  |  |  |  |  |
| Work on EXPO digital poster + submit on --- |  |  |  |  |  |
| Work on end-presentation + submit ppt |  |  |  |  |  |
| End-presentations via. Zoom |  |  |  |  |  |

**END PHASE:** WEEK 20 - WEEK 24

*Diagram 1.3: End phase of our project development.*